TOHUPONO

Deterministic File-Origin Proof Infrastructure

Final Development Plan Report

v1.0 Final Planning Report | 10 July 2026

| Purpose | Development blueprint for a local-first file-origin, integrity, provenance, custody, and report-signing system. |
| --- | --- |
| Primary beachhead | Generic legal/compliance proof workflow: contract PDF plus evidence attachment style. |
| Deployment default | Enterprise private/on-prem/air-gapped by design; public anchoring is optional. |
| Core decision | Dedicated report-signing key separate from file/manifest keys; report.pdf.sig is required. |
| Community Tier | Full functionality retained. Branding/footer may change only when community=True. |
| Status | Ready for Codex-guided terminal development and repository initialisation. |

Important boundary: this system produces legal-support and evidence-bundle-ready reports. It does not guarantee court admissibility or provide legal advice. Admissibility depends on process, jurisdiction, procedure, and qualified review.

# Table of Contents

1. Executive Summary

2. Strategic Decisions

3. Research Findings

4. Product Doctrine

5. Proof Problem

6. Trust Roots

7. Evidence Strength Model

8. Product Outcome

9. Revenue Route

10. Architecture

11. Data Model

12. CLI and Pro Report Workflow

13. Threat Model

14. Security and Legal Controls

15. Development Roadmap

16. Repository and Technology Stack

17. Testing Strategy

18. Deployment Strategy

19. Codex Operating Model

Appendix A. AGENTS.md

Appendix B. TODO.md

Appendix C. Source Register

# 1. Executive Summary

TohuPono is a deterministic file-origin proof system for the AI era. Its purpose is to determine what can be proven about a file, not to guess whether a file is morally, historically, or legally true. The system records, signs, timestamps, verifies, packages, and reports evidence about digital artefacts such as PDFs, images, videos, audio files, software packages, datasets, AI model files, ZIP archives, and evidence bundles.

The design is local-first. Source files do not leave the device by default. Optional public anchoring can add external timestamp or transparency-log evidence, but the proof packet must remain useful in an air-gapped environment.

The strongest commercial beachhead is the generic legal/compliance workflow: a contract or formal PDF accompanied by an evidence attachment pack, manifest, verification result, chain-of-custody summary, and a signed professional report. The report must be described as legal-support/evidence-bundle ready rather than court-ready, because admissibility depends on jurisdiction, procedure, custody discipline, and qualified legal assessment.

| Core Position | Decision |
| --- | --- |
| Category | Proof infrastructure, not an AI detector. |
| First product | CLI proof packet engine plus Pro PDF Report Generator. |
| Default deployment | Private/on-prem/air-gapped enterprise mode. |
| Revenue path | Paid proof reports, compliance setup, training, and enterprise deployments. |
| Cultural model | Kaitiaki authority support, Maori community tier, no feature restriction. |
| Codex role | Terminal-based assistant following AGENTS.md and TODO.md. |

# 2. Strategic Decisions Recorded

| Decision | Implementation consequence |
| --- | --- |
| Generic legal/compliance workflow prioritised | The first practical workflow is contract PDF plus evidence attachments, proof packet, signed report, and verification command. |
| Enterprise private deployment is the design default | The system must run without public cloud, SaaS dependency, or live verification services unless explicitly configured. |
| Dedicated report-signing key implemented | The PDF report gets its own signing key and detached signature, separate from file/manifest keys. |
| Community Tier has full functionality | Passing community=True changes banner/footer only. It must not disable features. |
| Truth claims are constrained | The system classifies evidence strength and conflict. It does not declare universal authenticity. |

# 3. Research Findings and Development Implications

| Research area | Finding | Implication for TohuPono |
| --- | --- | --- |
| C2PA / Content Credentials | C2PA provides signed provenance manifests, assertions, claims, signer identities, time-stamps, validation states, and embedding/sidecar options. [S1][S2] | Use C2PA as a supported evidence layer, not the whole product. |
| C2PA limitations | Recent 2026 research warns that C2PA alone should not be relied upon prematurely for high-stakes uses such as journalism, finance, or legal evidence. [S3] | Use cross-layer verification, contradiction checks, and careful verdict language. |
| Sigstore/cosign/Rekor | Cosign signs artefacts and Rekor provides tamper-resistant transparency-log metadata for software supply chains. [S4][S5] | Use as optional software/package/model evidence layer. |
| OpenTimestamps | Provides blockchain timestamp proof that data existed before a point in time, with local hash-first privacy. [S6] | Use as optional public proof-of-existence layer. |
| RFC 3161 TSA | Defines Time-Stamp Authority request/response structures and TSA requirements. [S9] | Add enterprise-compatible timestamp authority integration later. |
| SLSA | Provides an industry specification for improving software supply-chain security. [S7] | Use SLSA/in-toto style attestations for software, build, model, and dataset artefacts. |
| BagIt | Provides a file packaging format with payload manifests and checksums for transfer and preservation. [S8] | Use BagIt export for archive/evidence bundle transport. |
| Post-quantum signatures | NIST finalised ML-DSA and SLH-DSA digital signature standards in 2024. [S10][S11] | Design key/signature abstractions now; add PQ implementations behind feature flags when libraries mature. |

# 4. Product Doctrine

TohuPono must be evidence-first. A missing watermark, missing metadata, missing C2PA manifest, or missing timestamp does not prove fakery. It proves absence of that evidence. Conversely, a valid signature proves that a key signed a claim, not that the real-world event described by the file is true.

Hash proves file identity.

Hash comparison proves integrity or alteration relative to a recorded digest.

Timestamp proves existence before a time, not authorship.

Signature proves a key made a claim, subject to trust policy.

C2PA proves a signed provenance structure when valid, not perfect truth.

Transparency logs prove publication/registration of metadata, not real-world truth.

Chain-of-custody proves recorded handling events when the chain is complete and signed.

Verdicts must expose evidence and limitations.

| Unsafe wording | Required wording |
| --- | --- |
| Court-ready | Legal-support/evidence-bundle ready. |
| Real | Verified integrity, verified origin chain, or timestamped existence. |
| Fake | Unproven, suspicious, provenance conflict, altered after proof, or fake by contradiction. |
| Not AI-generated | No AI-generation evidence found, or C2PA/watermark status as observed. |
| Impossible to forge | Tamper-evident under stated cryptographic and trust assumptions. |

# 5. Define the Proof Problem

## 5.1 First-priority files

| Priority | File class | Reason |
| --- | --- | --- |
| 1 | PDFs, office documents, contracts, invoices, evidence attachments | Highest legal/compliance and commercial value; aligns with Pro Report workflow. |
| 1 | Images, screenshots, video, audio | High AI-forgery and public-trust risk; aligns with C2PA and capture provenance. |
| 2 | ZIP, source archives, APKs, containers, model files, datasets | Strong supply-chain relevance; aligns with Sigstore, SLSA, and Rekor. |
| 3 | Archival folders and mixed evidence bundles | Strong preservation value; aligns with BagIt and chain-of-custody. |

## 5.2 Who must believe the proof

Individual creators and file owners need simple integrity and timestamp proof.

Commercial parties need signed reports, repeatable verification, and audit trails.

Legal-support teams need custody discipline, disclaimers, report signatures, and reproducible outputs.

Archives need fixity, export packaging, and long-term verification.

Maori organisations need kaitiaki authority support, consent metadata, protected records, and offline control.

Public users need a later web verifier or QR proof page that exposes only approved fields.

## 5.3 Proof locality

The correct model is local-first with optional public anchoring. The proof packet must be fully useful offline. Public anchoring is optional and should publish hashes, signatures, or metadata only when the user explicitly chooses it. Sensitive taonga, legal records, private contracts, or whakapapa-related material must not be exposed to public infrastructure by default.

## 5.4 Proof targets

| Target | Can TohuPono prove it? | Evidence required |
| --- | --- | --- |
| File identity | Yes | Cryptographic digest. |
| Integrity since sealing | Yes | Prior digest compared against current digest. |
| Existence before a time | Yes | OpenTimestamps, RFC 3161, or trusted timestamp evidence. |
| Signer claim | Yes, within trust policy | Valid signature, public key/certificate, signer status. |
| Authorship | Partly | Signature plus trusted identity plus process evidence. |
| Origin chain | Partly to strongly | Manifest, signature, timestamp, device/source identity, custody events. |
| Chain of custody | Yes if recorded correctly | Append-only signed events with no unexplained gaps. |
| Real-world truth | No | Requires external investigation beyond file proof. |

# 6. Define Trust Roots

| Trust root | Purpose | Default status |
| --- | --- | --- |
| User key | Personal signing and authorship claim. | Enabled for local proof. |
| Organisation key | Company, trust, compliance, or publisher proof. | Enterprise configuration. |
| Device key | Capture device, scanner, phone, camera, or server proof. | Planned for Android/desktop capture. |
| Kaitiaki key | Maori authority/custodian approval for protected records. | Optional sovereign authority layer. |
| Witness key | Multi-party corroboration and dispute-resistant custody. | Planned. |
| Report-signing key | Signs generated PDF reports only. | Required for Pro tier. |
| Timestamp authority | Time proof. | Optional: OTS/RFC 3161. |
| Transparency log | Public auditability. | Optional: Rekor or private log. |
| C2PA certificate chain | Media provenance verification. | Optional evidence plugin. |
| Post-quantum key | Long-lived future-resistant proof. | Roadmap, feature gated. |

Revocation must be append-only. Proofs should not be deleted; they should be superseded, revoked, disputed, or marked compromised. A lost key is different from a compromised key. Historical proofs created before a key was lost may remain valid if compromise is not proven and timestamp evidence supports the signing time.

# 7. Evidence Strength Model

| Level | Evidence class | Strength | Meaning |
| --- | --- | --- | --- |
| 0 | No evidence | None | The file is unproven. |
| 1 | Hash only | Basic | Exact file identity is known. |
| 2 | Hash + metadata | Basic+ | Observed properties were recorded. |
| 3 | Hash + timestamp | Moderate | File or digest existed before a time. |
| 4 | Hash + signature | Strong | A key signed this exact digest or manifest. |
| 5 | Hash + signature + timestamp | Stronger | A signer claim existed before a known time. |
| 6 | Provenance manifest | Contextual | Creation/edit/capture assertions can be validated. |
| 7 | Transparency log entry | Auditable | Signed metadata was publicly or privately logged. |
| 8 | Chain-of-custody trail | Legal/archival | Handling events are continuous and signed. |
| 9 | Multi-party witness + PQ-ready signature | High assurance | Multiple authorities and long-term crypto migration path. |

| Verdict | Meaning |
| --- | --- |
| VERIFIED_INTEGRITY | The current file digest matches the sealed digest. |
| ALTERED_AFTER_PROOF | The current digest does not match the sealed digest. |
| TIMESTAMPED_EXISTENCE | The digest has valid timestamp proof. |
| SIGNED_CLAIM_ONLY | A signer made a claim, but trust/authority may be limited. |
| VERIFIED_ORIGIN_CHAIN | Signatures, timestamps, manifests, and policy align. |
| CUSTODY_VERIFIED | Custody trail is complete under policy. |
| PROVENANCE_CONFLICT | Valid evidence signals conflict. |
| UNPROVEN | Insufficient evidence. |
| SUSPICIOUS | Signals suggest concern but do not prove contradiction. |
| FAKE_BY_CONTRADICTION | A hard claim is contradicted by hard evidence. |

# 8. Product Outcome

| Stage | Product | Purpose |
| --- | --- | --- |
| 1 | Command-line tool | Proof, verify, inspect, attest, timestamp, report. |
| 1 | PDF report service | Fastest revenue path and legal/compliance beachhead. |
| 2 | Offline vault | Local proof storage, search, import/export, audit trail. |
| 2 | Desktop app | Drag-and-drop proofing and report preview. |
| 3 | Android app | Capture-time hashing, field proof, QR proof export. |
| 3 | Web verifier | Public/private proof check without exposing source files. |
| 4 | Hosted portal/API | Organisation dashboards, batch verification, integrations. |
| 5 | White-label sovereign proof system | Private deployments for organisations, iwi, hapu, marae, archives, and enterprises. |

# 9. Revenue Route

The first revenue route should be paid proof reports and compliance setup, because this can begin before SaaS infrastructure exists. Manual or semi-automated report services will reveal real user needs and convert repeated tasks into product features.

| Revenue route | Start stage | Why |
| --- | --- | --- |
| Paid proof reports | Immediate | Fastest path from CLI/report generator to income. |
| Consulting/setup | Immediate | Enterprise and legal/compliance users need configuration and training. |
| Training/workshops | Immediate | Good fit for creators, Maori organisations, and evidence-handling teams. |
| Software licences | After MVP | Requires stable CLI, docs, installers, and support model. |
| Hosted proof vaults | After security hardening | Recurring revenue but requires privacy, hosting, compliance, and support. |
| Verification API | After adoption | Best when repeated verification volume exists. |
| White-label systems | Later | Highest value after proven architecture and pilots. |

# 10. System Architecture

TohuPono should use a composed-core architecture. The value is in the proof packet, verdict engine, trust policy, report generator, custody workflow, and offline deployment discipline. Existing standards provide specialised evidence layers.

tohupono/

cli.py

core/

hashing.py

file_identity.py

canonical_json.py

metadata.py

evidence/

c2pa_adapter.py

sigstore_adapter.py

timestamps.py

bagit_export.py

custody.py

reporting/

pro_report.py

templates.py

report_signing.py

trust/

keys.py

policy.py

revocation.py

signers.py

verdicts/

classifier.py

evidence_strength.py

language.py

vault/

sqlite_store.py

append_log.py

api/

desktop/

android/

docs/

tests/

| Layer | Responsibility |
| --- | --- |
| File identity engine | Digest calculation, file size, magic-byte identification, observed metadata. |
| Metadata extraction | EXIF, PDF metadata, document properties, media codec metadata, APK/package metadata. |
| Evidence adapters | C2PA, Sigstore/cosign, Rekor, OpenTimestamps, RFC 3161, SLSA, BagIt. |
| Trust policy | Trusted keys, authority roles, key status, revocation, dispute policy. |
| Verdict engine | Evidence classification, conflict detection, confidence language. |
| Report engine | Markdown/PDF reports, legal-support disclaimer, report.pdf.sig. |
| Vault | Offline proof storage, append-only audit events, import/export. |
| Interfaces | CLI first, then desktop, Android, web verifier, hosted API. |

# 11. Data Model

The proof packet is the central artefact. It must be portable, deterministic, inspectable, and verifiable without a hosted account. Sensitive deployments can store only hashes and structured evidence, not payload files.

proof_packet/

manifest.json

hashes.txt

metadata.json

evidence_chain.jsonl

verdict.json

verification_report.md

warnings.json

signatures/

manifest.sig

manifest.pub

timestamps/

file.ots

rfc3161.tsr

c2pa/

c2pa_manifest.json

bagit/

## 11.1 Manifest schema v0.1

{

"schema_version": "tohupono.proof_manifest.v0.1",

"proof_id": "tp_...",

"created_at_utc": "2026-07-10T00:00:00Z",

"tool": {

"name": "tohupono",

"version": "0.1.0"

},

"file": {

"path_observed": "contract.pdf",

"name": "contract.pdf",

"size_bytes": 123456,

"mime_observed": "application/pdf",

"sha256": "...",

"sha512": "..."

},

"claims": [

{

"claim_id": "claim_001",

"type": "received_from_user",

"statement": "User supplied file for proof sealing.",

"issuer": "local_user",

"evidence_refs": []

}

],

"evidence": {

"hashes": [],

"timestamps": [],

"signatures": [],

"c2pa": [],

"transparency_logs": [],

"custody_events": []

},

"trust_policy": {

"policy_id": "local_default",

"policy_digest": "sha256:..."

},

"warnings": [],

"community": false

}

# 12. CLI and Pro Report Workflow

The CLI is the first product surface. It must expose the proof workflow in direct commands that can be used by Codex in terminal, by power users, and later by desktop/API wrappers.

# Create proof packet

tohupono prove ./contract.pdf --output proof_packet/

# Verify proof packet against current file

tohupono verify ./contract.pdf --proof proof_packet/manifest.json --output verification_report.md

# Generate professional PDF report and detached report signature

tohupono report --proof proof_packet/manifest.json --format pdf --output verification_report.pdf

# Generate full-feature community-branded report

tohupono report --proof proof_packet/manifest.json --format pdf --output community_report.pdf --community

## 12.1 Pro Report Generator requirements

Prominent colour-coded classification header.

File identity table: path, SHA-256, size, sealed timestamp.

Evidence summary: reasons, conflicts, missing signals.

Signature and trust validation section.

Chain-of-custody summary.

Legal-support/evidence-bundle disclaimer.

Community banner/footer when community=True.

Detached cryptographic signature over the PDF itself using dedicated report-signing key.

# 13. Threat Model

| Threat | Control |
| --- | --- |
| File altered after proof | Digest mismatch produces ALTERED_AFTER_PROOF. |
| Metadata stripped | Record METADATA_STRIPPED or metadata_absent; do not call fake by default. |
| False authorship claim | Require trusted signature and policy; classify as signed claim if not independently trusted. |
| Forged proof packet | Canonical JSON plus manifest signature plus trust policy verification. |
| Report tampering | Detached report.pdf.sig from dedicated report key. |
| Key loss | Mark lost, preserve historical proof if timestamp and policy support it. |
| Key compromise | Mark compromised; affected proofs become disputed or invalid under policy. |
| Public anchor leaks sensitive data | Anchor hashes only; public anchoring opt-in; clear privacy warning. |
| C2PA over-trust | Treat C2PA as one evidence layer; inspect conflicts with watermark, metadata, and custody evidence. |
| AI detector false positive/negative | Do not rely on detector output as final truth. |
| Supply-chain tampering | Use Sigstore/SLSA/Rekor for software artefacts. |
| Insider custody gap | Signed append-only custody events and mandatory gap reporting. |

# 14. Security, Legal and Cultural Controls

## 14.1 Security controls

Dedicated key purposes: manifest, file, report, timestamp authority, witness, organisation, kaitiaki.

Restrictive permissions for private keys.

Fail-closed verification for invalid hashes, signatures, or policy errors.

Opt-in network calls only.

Append-only custody events.

No raw sensitive file content in logs.

JSON schema validation for proof packets.

Stable canonical JSON for deterministic hashing/signing.

## 14.2 Legal-support boundary

Reports should state that they summarise technical evidence and are suitable for legal-support/evidence-bundle preparation. They must not guarantee admissibility, legal sufficiency, or court acceptance. A court, tribunal, regulator, lawyer, or qualified evidence practitioner may require additional custody procedures and sworn statements.

## 14.3 Maori authority model

The Maori-aligned model adds authority without weakening technical neutrality. The system can support kaitiaki keys, community-branded reports, protected metadata, consent fields, taonga classifications, and offline vaults for iwi, hapu, marae, trusts, and Maori service providers. These fields must never be decorative only; they must map to authority, access, consent, custody, or reporting behaviour.

Tikanga: disciplined evidence practice and correct boundaries.

Whakapapa: origin, lineage, custody, and relationship of file evidence.

Tino rangatiratanga: local control, self-determined trust roots, no forced cloud dependency.

Kaitiaki: protected handling of cultural records and authority-controlled disclosure.

# 15. Development Roadmap

| Phase | Weeks | Deliverables |
| --- | --- | --- |
| 0. Repository foundation | 0-1 | Package structure, pyproject, CLI shell, tests, README, AGENTS.md, TODO.md. |
| 1. File identity engine | 1-2 | Hashing, file info, canonical JSON, inspect/hash commands. |
| 2. Proof packet v0.1 | 2-4 | manifest.json, evidence_chain.jsonl, metadata.json, warnings.json, prove command. |
| 3. Verification engine | 4-5 | Digest comparison, verdict JSON/MD, altered-file tests. |
| 4. Pro report integration | 5-6 | report command, PDF generation, report.pdf.sig, community flag. |
| 5. Signing and trust policy | 6-8 | Keygen, manifest signing, trust policy YAML, revocation states. |
| 6. Timestamp support | 8-10 | OpenTimestamps optional integration, RFC 3161 adapter interface. |
| 7. Evidence integrations | 10-12 | C2PA inspection, BagIt export, SLSA/Sigstore planning. |
| 8. Enterprise pilot | 12+ | Offline vault, private deployment guide, compliance pilot, report pricing. |

## 15.1 Immediate next slice

Move `pro_report.py` into `tohupono/reporting/pro_report.py` or wrap it cleanly.

Add `tohupono report` command.

Add dedicated report key generation on first use.

Generate `verification_report.pdf` and `verification_report.pdf.sig`.

Add `--community` flag with banner/footer only.

Add tests covering report generation, signature existence, key separation, and community output.

Update README and examples.

# 16. Repository and Technology Stack

| Area | Recommended choice |
| --- | --- |
| MVP language | Python 3.11+ for fastest iteration and current `pro_report.py` compatibility. |
| CLI framework | Typer or argparse. Typer preferred for clean subcommands. |
| Schema validation | Pydantic or dataclasses plus jsonschema. |
| Cryptography | cryptography / PyNaCl / age-compatible libs where suitable; no custom crypto. |
| PDF reports | ReportLab initially; optional DOCX/PDF template layer later. |
| Metadata | python-magic, exiftool adapter, pypdf/PyMuPDF, filetype, mutagen where needed. |
| C2PA | External `c2patool` or c2pa-rs adapter first. |
| Timestamping | OpenTimestamps client, RFC 3161 adapter later. |
| BagIt | bagit-python or native minimal BagIt writer. |
| Vault | SQLite with append-only event table. |
| API | FastAPI later. |
| Desktop | Tauri later, wrapping CLI/core. |
| Android | Kotlin later, shared proof packet schema. |

# 17. Testing Strategy

Unit tests for hashing, canonical JSON, schema validation, verdict classification, and key handling.

Integration tests for prove -> verify -> report.

Golden fixtures to ensure proof packet stability.

Negative tests for altered files, missing proofs, invalid signatures, corrupted reports, revoked keys, and missing timestamps.

Offline tests proving no network call is made by default.

Report tests confirming PDF and `.sig` are generated and community flag does not restrict features.

Security tests checking private key permissions and overwrite refusal.

Regression tests for terminology: avoid unsupported “court-ready”, “real”, “not AI”, and absolute authenticity claims.

python -m compileall tohupono tests

pytest -q

ruff check .

mypy tohupono

# 18. Deployment Strategy

| Deployment mode | Description |
| --- | --- |
| Local personal | CLI on user machine; local proof packets only. |
| Community | Full functionality with community=True branding/footer for Maori sovereignty, iwi, hapu, marae use. |
| Professional | Signed PDF reports, evidence bundles, report key management. |
| Enterprise on-prem | Private server, internal trust roots, internal timestamp authority, local vault. |
| Air-gapped | No network by default; import/export proof packets via controlled media. |
| Hosted verifier | Later public/private proof checking with strict privacy controls. |
| API | Batch verification and integration after stable core. |

# 19. Codex Operating Model

Codex should be treated as the terminal development assistant. It should read AGENTS.md and TODO.md, inspect the repository, apply small patches, run tests, and report exactly what changed. Codex must not redesign the architecture casually, invent cryptography, or weaken legal/authenticity wording.

Codex starts with repository inspection, not assumptions.

Codex chooses the smallest incomplete TODO item.

Codex writes tests with each feature.

Codex runs local validation commands.

Codex updates documentation.

Codex summarises changes, tests, and remaining gaps.

# Appendix A. AGENTS.md

## AGENTS.md - Codex Operating Guide for TohuPono

### Mission

Build TohuPono as a deterministic, local-first file-origin proof system. The product must generate, verify, package, sign, timestamp, and report evidence about digital files without making unsupported claims about real-world truth.

The system proves evidence state: file identity, integrity, timestamped existence, signer claims, provenance signals, chain-of-custody continuity, and contradictions between claims and evidence.

### Non-negotiable principles

1. Do not invent custom cryptography.

2. Do not claim a file is "real", "true", "not AI", or "court-proof" unless the evidence model explicitly supports the narrower claim.

3. Default to offline/private operation. Network anchoring is opt-in.

4. Treat provenance as layered evidence, not a single score.

5. Keep the report-signing key separate from file-signing and manifest-signing keys.

6. Preserve chain-of-custody as append-only events.

7. Make all output deterministic unless a random key, nonce, timestamp, or signature is explicitly part of the operation.

8. Never log private keys, secrets, raw sensitive file content, or private metadata by default.

9. Prefer open standards and well-reviewed libraries: C2PA, Sigstore/cosign, Rekor, OpenTimestamps, RFC 3161, SLSA, BagIt, NIST PQ signatures.

10. Community Tier must remain fully functional. Branding may differ; features must not be restricted.

### Architecture guardrails

- Core logic lives in `tohupono/core/` and must be UI-independent.

- CLI code only orchestrates core functions. Do not bury business logic in command handlers.

- Evidence integrations live under `tohupono/evidence/`.

- Trust policy and key handling live under `tohupono/trust/`.

- Report generation lives under `tohupono/reporting/`.

- Verdict classification lives under `tohupono/verdicts/`.

- Vault and persistence live under `tohupono/vault/`.

- Tests must cover both success and failure paths.

### Required initial commands for Codex

Before editing, run:

pwd

find . -maxdepth 3 -type f | sort

python --version || true

pytest --version || true

If this is a new repo, initialise the structure from TODO.md before implementing features.

### Development workflow

1. Read `TODO.md` and choose the smallest incomplete task.

2. Inspect existing code before editing.

3. Make one coherent change at a time.

4. Add or update tests with every behaviour change.

5. Run the relevant tests.

6. Update documentation and examples.

7. Summarise what changed, what was tested, and what remains.

### Coding standards

- Python target: 3.11+.

- Use type hints for public functions.

- Use `pydantic` or dataclasses for structured data.

- Use canonical JSON: UTF-8, sorted keys, stable separators.

- Use explicit exceptions with actionable messages.

- Avoid global mutable state.

- Keep functions small and testable.

- Use clear enum values for verdicts and evidence classes.

- Use British English in user-facing documentation.

- Use te reo Maori names only where they clarify project meaning. Do not use macrons in filenames, package names, or identifiers unless explicitly requested.

### Security rules

- Private keys must be created with restrictive file permissions.

- Report-signing keys must be separate from file and manifest keys.

- CLI must refuse to overwrite existing keys unless `--force` is explicitly supplied.

- Never upload files or proof packets unless the user selected an anchoring or hosted mode.

- External calls must be behind explicit flags: `--ots`, `--rekor`, `--c2pa`, `--public-anchor`, or similar.

- Verification must fail closed when signature, hash, policy, or timestamp validation is ambiguous.

- Missing evidence is `UNPROVEN`, not `FAKE`.

- Contradictory evidence is `PROVENANCE_CONFLICT` or `FAKE_BY_CONTRADICTION` only where hard evidence contradicts a claim.

### Testing expectations

Every milestone needs:

- unit tests for pure functions;

- integration tests for CLI flows;

- golden fixture tests for proof packet stability;

- negative tests for altered files, bad signatures, missing keys, invalid manifests, and revoked/disputed proofs;

- report generation tests ensuring PDF and detached `.sig` are created.

Minimum test command:

pytest -q

Recommended local quality gate:

python -m compileall tohupono tests

pytest -q

ruff check . || true

mypy tohupono || true

### Documentation expectations

Update documentation whenever behaviour changes:

- README quickstart;

- CLI help examples;

- proof packet schema notes;

- trust policy schema;

- verdict definitions;

- legal-support disclaimer;

- enterprise/offline deployment notes.

### Commit discipline

Use small commits. Suggested format:

feat(cli): add report command

fix(verify): fail closed on missing manifest digest

test(report): cover detached PDF signature generation

docs(trust): document report-signing key separation

Codex should propose commit messages but must not assume commits were made unless it actually ran git commit.

### Definition of done

A task is complete only when:

- implementation exists;

- tests pass;

- documentation is updated;

- CLI usage is demonstrated;

- outputs are deterministic where expected;

- security constraints are preserved;

- user-facing language avoids unsupported legal or authenticity claims.

# Appendix B. TODO.md

## TODO.md - Codex Guided Development Plan for TohuPono

### Current target

Integrate the Pro Report Generator into the main CLI and produce an end-to-end proof workflow:

tohupono prove ./file.pdf --output proof_packet/

tohupono verify ./file.pdf --proof proof_packet/manifest.json

tohupono report --proof proof_packet/manifest.json --format pdf --output verification_report.pdf --community false

The report command must create:

verification_report.pdf

verification_report.pdf.sig

The `.sig` must be produced with a dedicated report-signing key, not the file proof key.

### Milestone 0 - Repository foundation

### Tasks

- Create Python package structure.

- Add `pyproject.toml`.

- Add CLI entry point `tohupono`.

- Add README, AGENTS.md, TODO.md, LICENSE placeholder, SECURITY.md.

- Add tests folder with smoke test.

### Acceptance criteria

- `python -m tohupono --help` works.

- `pytest -q` runs.

- Package imports cleanly.

### Suggested structure

tohupono/

__init__.py

__main__.py

cli.py

core/

evidence/

reporting/

trust/

verdicts/

vault/

tests/

docs/

examples/

keys/.gitkeep

### Milestone 1 - Deterministic file identity engine

### Tasks

- Implement SHA-256, SHA-512, and BLAKE3 where available.

- Detect file size.

- Detect MIME by magic bytes where possible.

- Record filesystem timestamps as observed metadata, not proof of origin.

- Create canonical JSON helper.

### CLI

tohupono inspect ./file.pdf

tohupono hash ./file.pdf --algorithm sha256

### Acceptance criteria

- Same file produces same digest on repeated runs.

- Extension mismatch is warned, not fatal.

- Tests cover empty file, binary file, renamed extension, and missing file.

### Milestone 2 - Proof packet v0.1

### Tasks

- Create `ProofManifest` schema.

- Create proof packet directory layout.

- Add manifest writing.

- Add evidence chain JSONL with first `sealed` event.

- Add warnings file.

### Output

proof_packet/

manifest.json

hashes.txt

metadata.json

evidence_chain.jsonl

warnings.json

### CLI

tohupono prove ./file.pdf --output proof_packet/

### Acceptance criteria

- Proof packet validates against schema.

- Manifest has stable field order.

- Hashes match the source file.

- No source file content is copied unless `--include-payload` is provided.

### Milestone 3 - Verification engine

### Tasks

- Load manifest.

- Recalculate current file digest.

- Compare against manifest digest.

- Evaluate evidence classes.

- Produce verdict JSON and Markdown summary.

### CLI

tohupono verify ./file.pdf --proof proof_packet/manifest.json --output verification_report.md

### Verdicts

- `VERIFIED_INTEGRITY`

- `ALTERED_AFTER_PROOF`

- `UNPROVEN`

- `SIGNED_CLAIM_ONLY`

- `TIMESTAMPED_EXISTENCE`

- `PROVENANCE_CONFLICT`

- `FAKE_BY_CONTRADICTION`

### Acceptance criteria

- Original file verifies as `VERIFIED_INTEGRITY`.

- Modified file verifies as `ALTERED_AFTER_PROOF`.

- Missing evidence is `UNPROVEN`, not `FAKE`.

### Milestone 4 - Pro Report Generator integration

### Tasks

- Move or wrap `pro_report.py` under `tohupono/reporting/pro_report.py`.

- Add CLI command `tohupono report`.

- Add `--proof`, `--format`, `--output`, `--community`, and `--report-key` options.

- Generate a dedicated report signing key on first use when not supplied.

- Create detached `report.pdf.sig`.

- Include legal-support/evidence-bundle disclaimer.

### CLI

tohupono report --proof proof_packet/manifest.json --format pdf --output verification_report.pdf

Community Tier:

tohupono report --proof proof_packet/manifest.json --format pdf --output community_report.pdf --community

### Acceptance criteria

- PDF report exists.

- Detached `.sig` exists.

- Report key is separate from manifest/file keys.

- Community report has banner/footer but no feature restrictions.

- Tests verify all above.

### Milestone 5 - Signing and trust policy

### Tasks

- Add key generation command.

- Add manifest signing.

- Add signature verification.

- Add trust policy YAML.

- Add key status: active, revoked, lost, compromised, retired.

### CLI

tohupono keygen --purpose manifest --out keys/manifest_key.pem

tohupono keygen --purpose report --out keys/report_signing_key.pem

tohupono attest --proof proof_packet/manifest.json --key keys/manifest_key.pem

### Acceptance criteria

- Signature verifies against public key.

- Wrong key fails verification.

- Revoked key fails for new proofs.

- Proofs created before loss date can remain historically valid unless compromise is declared.

### Milestone 6 - Timestamp support

### Tasks

- Add RFC 3161-ready interface.

- Add OpenTimestamps optional integration.

- Store timestamp evidence separately.

- Verify timestamp proofs where available.

### CLI

tohupono timestamp --proof proof_packet/manifest.json --ots

tohupono verify ./file.pdf --proof proof_packet/manifest.json --check-timestamps

### Acceptance criteria

- No network call occurs unless timestamp option is selected.

- Pending OpenTimestamps state is represented clearly.

- Failed timestamp validation is a warning or failure according to policy.

### Milestone 7 - C2PA media provenance

### Tasks

- Add optional c2patool/c2pa-rs adapter.

- Extract C2PA manifests where present.

- Validate C2PA status and record validation results.

- Detect absence or stripping of C2PA as `metadata_absent`, not fake.

### CLI

tohupono inspect ./image.jpg --c2pa

tohupono verify ./image.jpg --proof proof_packet/manifest.json --c2pa

### Acceptance criteria

- Supported file with C2PA reports signer, claim, validation status.

- Unsupported file gives clear message.

- C2PA conflict becomes `PROVENANCE_CONFLICT`.

### Milestone 8 - BagIt archival package

### Tasks

- Add BagIt export.

- Include proof packet and optional payload.

- Generate manifest-sha256.txt.

- Validate bag integrity.

### CLI

tohupono bag --proof proof_packet/manifest.json --payload ./file.pdf --output sealed_bag/

tohupono bag-verify sealed_bag/

### Acceptance criteria

- Bag validates after creation.

- Removing a file fails validation.

- Changing payload fails validation.

### Milestone 9 - Enterprise offline vault

### Tasks

- Add local SQLite vault.

- Add append-only events table.

- Add import/export proof packet.

- Add offline policy mode.

- Add air-gapped deployment guide.

### CLI

tohupono vault init

tohupono vault import proof_packet/

tohupono vault search --sha256 <digest>

### Acceptance criteria

- Vault works without internet.

- Vault export produces portable proof packet.

- Audit events are append-only.

### Milestone 10 - API and web verifier

### Tasks

- Add FastAPI verification service.

- Add public hash lookup endpoint.

- Add proof upload endpoint for verification only.

- Add QR proof summary model.

- Add authentication for private/hosted mode.

### Acceptance criteria

- Local API verifies file + proof.

- Hosted mode does not store source file unless configured.

- Public verifier exposes only approved fields.

### Milestone 11 - Desktop and Android companion

### Desktop

- Build later using Tauri or Electron shell around the CLI/core library.

- Drag-and-drop file verification.

- Report preview.

- Key management UI.

### Android

- Capture-time hashing.

- Local proof packet creation.

- Optional device key integration.

- QR proof export.

- Offline-first design.

### Acceptance criteria

- Both clients rely on the same core evidence model.

- No separate verdict logic is implemented in UI clients.

### Milestone 12 - Post-quantum roadmap

### Tasks

- Add algorithm registry abstraction.

- Add metadata fields for ML-DSA and SLH-DSA readiness.

- Test PQ signatures using experimental libraries only behind feature flags.

- Do not make PQ signatures mandatory until deployment libraries are mature.

### Acceptance criteria

- Classical signatures remain supported.

- PQ fields are represented cleanly in manifests.

- Verification fails clearly if PQ verifier is unavailable.

### Immediate Codex task order

1. Create or inspect repo structure.

2. Add/confirm `tohupono` CLI entrypoint.

3. Add `report` subcommand.

4. Move/wrap `pro_report.py` into package.

5. Implement report key generation if missing.

6. Generate PDF and `.sig` from `manifest.json`.

7. Add tests for pro report generation.

8. Update README examples.

9. Run test suite.

10. Summarise results.

### Final release gate for MVP

- `tohupono prove` works.

- `tohupono verify` works.

- `tohupono report` works.

- PDF report and detached signature are created.

- Original file and altered file produce different verdicts.

- Community Tier is fully functional.

- Enterprise/offline mode is documented.

- No unsupported legal or authenticity claims remain in user-facing output.

# Appendix C. Source Register

The following sources informed the architecture, evidence model, and implementation roadmap. Source references are included for traceability and should be refreshed before major public release.

| ID | Source | URL |
| --- | --- | --- |
| S1 | C2PA Technical Specification 2.2 | https://spec.c2pa.org/specifications/specifications/2.2/specs/C2PA_Specification.html |
| S2 | C2PA Rust SDK, contentauth/c2pa-rs | https://github.com/contentauth/c2pa-rs |
| S3 | Golaszewski et al., Verifying Provenance of Digital Media: Why the C2PA Specifications Fall Short, 2026 | https://arxiv.org/abs/2604.24890 |
| S4 | Sigstore cosign repository | https://github.com/sigstore/cosign |
| S5 | Sigstore Rekor logging overview | https://docs.sigstore.dev/logging/overview/ |
| S6 | OpenTimestamps | https://opentimestamps.org/ |
| S7 | SLSA Specification v1.2 | https://slsa.dev/spec/v1.2/ |
| S8 | RFC 8493, The BagIt File Packaging Format V1.0 | https://datatracker.ietf.org/doc/html/rfc8493 |
| S9 | RFC 3161, Internet X.509 Public Key Infrastructure Time-Stamp Protocol | https://datatracker.ietf.org/doc/html/rfc3161 |
| S10 | NIST FIPS 204, Module-Lattice-Based Digital Signature Standard | https://csrc.nist.gov/pubs/fips/204/final |
| S11 | NIST FIPS 205, Stateless Hash-Based Digital Signature Standard | https://csrc.nist.gov/pubs/fips/205/final |

End of report.